🔍 PatternLens Production Audit

⚡ NUCLEAR EXECUTION MODE

Frontend: 90%

Backend: 15%

Crisis: 95%

Design System: 100%

Target: Feb 7, 2026 (10 days)

# 📊 Status Overview

90%

Frontend Complete

15%

Backend Complete

95%

Crisis Detection

10

Days to Launch

# 🔬 4-FAZOWY AUDYT (SILENCE.OBJECTS Protocol)

1

KONTEKST

Fakty: co, gdzie, kiedy

- • Frontend: Next.js 16.1.3 + React 19 — 90% ready

- • Backend: 21 endpoints defined, 3 implemented

- • Database: Supabase EU — schema ready, not deployed

- • AI: Claude 3.5 Sonnet SDK installed, prompts: TODO

- • Timeline: 10 days remaining to Feb 7 launch

2

NAPIĘCIE

Osie: impuls ↔ hamulec

| IMPULS | HAMULEC |
| --- | --- |
| Frontend 90% ready | Backend 15% — CRITICAL |
| Schema 100% defined | Supabase NOT deployed |
| Claude SDK ready | Prompts missing |
| Crisis keywords 95% | Modal NOT connected |

3

ZNACZENIE

Wzorce, powtarzalność

- 📊 WZORZEC 1: Frontend-first → Backend debt

- 📊 WZORZEC 2: Docs completeness > Implementation

- 📊 WZORZEC 3: Safety-first architecture ✅

- 📊 WZORZEC 4: Compliance defined, not automated

INTERPRETACJA: Solidne fundamenty. Problem: execution gap. 10-day sprint realny w NUCLEAR MODE.

4

FUNKCJA

Rola mechaniczna

| Komponent | Funkcja |
| --- | --- |
| Crisis Detection | FILTR |
| Dual Lens | GENERATOR |
| Tier System | ZAWÓR |
| Consent Flow | BRAMKA |
| 4-Phase Protocol | TRANSFORMER |

# 🗑️ Analiza Redundancji

USUNĄĆ / DEFER

| Element | Akcja |
| --- | --- |
| STORZ references | DELETE |
| Multi-language (EN) | DEFER v1.2 |
| Neurodiversity Week 3 | DEFER v1.1 |
| Compliance Dashboard | DEFER |
| Pattern detection (adv) | SIMPLIFY |
| 45+ research citations | STRIP |

MUST-HAVE (P0)

| Element | Why |
| --- | --- |
| Crisis Detection 3-layer | Safety, legal |
| 4-Consent Flow | GDPR, medical |
| Dual Lens Generation | Core product |
| Language Compliance | Legal positioning |
| Tier Enforcement | Monetization |
| RLS Policies | Data isolation |
| Stripe Checkout | Revenue |

# 🚀 10-Day Nuclear Sprint

Day 1-2 — Supabase + Core APIs

Deploy schema, RLS, auth, /api/objects, /api/user/stats

Day 3-4 — Claude + Crisis

Dual Lens prompts, 4-phase protocol, crisis modal wiring

Day 5-6 — Voice + Stripe

/api/voice/transcribe, products, checkout, webhooks

Day 7-8 — Tiers + GDPR

7/week enforcement, PaywallModal, data export, deletion

Day 9 — Testing

Integration tests, accessibility, language compliance

Day 10 — LAUNCH 🚀

Deploy Vercel, DNS, monitoring, GO LIVE

# ✅ P0 Launch Blockers Checklist

- Crisis detection blocks ALL 50 PL + 50 EN hard keywords

- Crisis modal shows correct regional resources (PL/UK/US)

- 4-consent flow required before first Object

- ZERO therapeutic vocabulary in UI (ESLint passes)

- Medical disclaimer visible on every interpretation

- RLS policies enforce user data isolation

- Dual Lens (A/B) generation with 4-phase protocol

- Tier limit enforced (7 Objects/week FREE)

- Stripe checkout flow working (PLN/GBP/USD)

- All environment variables set in Vercel

# 🤖 Claude Code Deployment Prompt

CLAUDE CODE DEPLOYMENT AUDIT - PATTERNLENS Jesteś senior DevOps engineer. Wykonaj pełny deployment audit. KONTEKST: - Stack: Next.js 16, React 19, TypeScript, Supabase, Vercel - Target: https://patternlens.app - Timeline: Feb 7, 2026 ZADANIA: 1. PRE-DEPLOYMENT □ npm run build — ZERO errors □ npm run lint — ZERO warnings □ Language compliance check 2. SUPABASE □ Create project (EU Frankfurt) □ Deploy schema: npx supabase db push □ Enable RLS on ALL tables 3. VERCEL □ Set ALL env variables (10 required) □ Configure domain + SSL □ Set function timeouts 4. POST-DEPLOYMENT □ GET /api/health → 200 □ Auth flow works □ Crisis detection blocks hard keywords □ Stripe checkout → success OUTPUT: GO / NO-GO with blockers

PatternLens Production Architecture v4.1

SILENCE.OBJECTS Framework | Nuclear Execution Mode | Jan 28, 2026